Version 1.0 Outstanding Tasks

UserStory	MC-160 / SignUp Process (SignUp Stage 3 Unable)
Features
SignUp Process (SignUp Stage 3 Unable) (MC-160 ) / Issue when the user signs up with the same existing email id in the system. It throws an error.	3 Hours
SignUp Process - Partner Error (MC-171) / Issue when the Partner signs up with the existing email id in the system. It throws an error.	2 Hours
Expected from DivestIt	-
Total Estimated Time	5 hours

UserStory	MC-164 User Interface Fixes
Features
Hide Notification Bell (MC-165)	30 Mins
Hide Layout Switcher (MC-166)	30 Mins
Hide Dashboard tab(MC-170)	1 Hour
Expected from DivestIt	-
Total Estimated Time	2 hours

UserStory	MC-83 System Admin Views
HTML Layout Setup / Listing of all Accountant Users including HTML / Listing of all Client users including HTML / Listing of all Accountants for the particular Practice including HTML / Listing of all Client users for the particular Accountant including HTML / Change the Admin Privileges to any other User / Create new Client Users / Create new Accountant Users / Create new Accounting Practices including HTML / Assign a User System Admin privileges/ revoke them / Security Permissions - Assign a User System Admin privileges/ revoke them / Testing (Entire Admin Module)	5 hours / 3 hours / 3 hours / 3 hours / 3 hours / 4 hours / 2 hours / 2 Hours / 3 Hours / 6 Hours / 4 Hours / 8 Hours
1) What is meant by Change the admin privileges? / 2) What is meant by Assign a User System Admin Privileges and Revoke Them? / 3) What are Security Permissions? / 4) Need More Clarity on the entire System Admin View.
Expected from DivestIt	Wireframes
Estimated Time	46 Hours

UserStory	MC-172 Failed Payment Process
Scenario1: / Set the Error message while payment transaction has been failed at the time of Registration. / Scenario2: / Retry payment option when failure transaction has been made. / Scenario3: / Set Signup process Success even failure payment transaction and provide an option to do payment later. / Update users Migration and add column for payment status. / Send an Email like Activate your account and complete your payment process. / Display Notification on Home page after Activate their account without payment. / Provide an option for Payments after Login into their account. / Testing	1 Hour / 3 hours / 2 hours / 1 Hour / 2 Hours / 6 Hours / 4 Hours
Expected from DivestIt	Any other scenarios for Payment Failure and their behavior. / Wireframes for failure transaction if any specific format required / How the system should handle those users who have not made a payment?
Estimated Time	19 Hours

UserStory	MC-60 Subscription and Recurring Billing
Create migration for Subscription types / Create migration for User Subscriptions / Integrate Subscription Types on Checkout Page and Recurring billing Implementation / Testing	2 Hours / 2 Hours / 7 Hours / 4 Hours
Expected from DivestIt	Wireframes and Subscription types
Estimated Time	15 Hours

UserStory	MC-10 SignUp
Analysis	3 Hours
Image Upload for User (Client) (MC-167)	8 Hours
Image Upload for User (Accountant) (MC-169)	4 Hours
Image Upload for Partner	4 Hours
Testing	2 Hours
We are planning to use the Image Crop functionality as Userpic+Crop on the below site. / http://rubaxa.github.io/jquery.fileapi/ / So, need to analyze the code and integrated that in above three scenarios.
Expected from DivestIt	-
Estimated Time	21 Hours